National College of Computer Studies

Paknajol, Kathmandu

MIS and E-Business

Report on Company Visit

Submitted by:                                                                                     	Submitted to:

Rohan Kasichhwa                                                                                        Sachita Maharjan

Pranav Sthapit

Kritan Shahi

Sabin Thapa

# INTRODUCTION

We visited Prabhavana Information Technologies which is a software company located at Kaldhara, Kathmandu that specializes in the field of Travel Industry Solutions, EdTech and Digital Marketing.

The objective of our visit was to gain insight into the real-world processes of software project execution and understand how the company initiates, plans, manages, and completes its projects. We explored their structured and agile project management methodology, from project discovery to deployment and maintenance. Additionally, we learned about the wide array of tools and technologies they utilize such as Jira, GitHub, Figma, and a tech stack comprising React.js, Node.js, PHP, ASP.NET, and SQL-based databases. We also learned about their rigorous quality assurance practices, including performance, usability, and security testing, followed by User Acceptance Testing (UAT) before deployment. Additionally, they maintain a strong focus on security and compliance, implementing OWASP best practices and adhering to GDPR and PCI standards.

The visit provided us with a clear understanding of how professional teams collaborate, overcome challenges, and ensure high-quality software delivery through agile practices and efficient communication.

# INTERVIEW

- What types of projects does your team typically work on?

- Travel Industry Solution (Web Application / Website / Digital Marketing)

- EdTech (Web Application / Website / Digital Marketing)

- How does your team manage projects from initiation to completion? Could you share your approach or methodology?

- Our Approach to Project Management:

- Project Initiation & Discovery

- In-depth consultation with client’s.

- Project scope, timeline, and budget estimation are outlined..

- Planning & Strategy Development

- Emphasize more on UI/UX design to enhance user experience and engagement.

- Technology stack selection is based on project scalability, security, and performance needs.

- Agile Development & Iterative Execution

- Follows Agile/Scrum methodology

- Processes includes sprint planning, development, testing, and feedback loops for each iteration.

- Regular stand-up meetings and progress tracking.

- Quality Assurance & Testing

- Ensure cross-device compatibility, seamless integrations, and regulatory compliance.

- User Acceptance Testing (UAT) is performed to validate the solution before deployment.

- Deployment & Go-Live

- Ensure a smooth deployment process with minimal downtime.

- Our team provides training and documentations.

- Post-launch support includes monitoring, bug fixes, and performance optimization.

- What tools and technologies does your team commonly use for project management or development?

- At Prabhavana Information Technologies,Our tech stack is designed to enhance collaboration, scalability, security, and performance across all projects.

- Project Management Tools & Technologies

- Jira – Agile project management, sprint tracking, and task management

- Microsoft Teams – Real-time communication and collaboration

- Google Drive – Documentation, knowledge sharing, and project roadmaps

- GitHub – Version control and code repository management

- Figma / Adobe XD – UI/UX design and prototyping for Travel & EdTech applications

- Development Technologies

- Frontend: React.js  (for dynamic and user-friendly interfaces)

- Backend: Node.js , PHP, ASP.NET Core, ASP.NET MVC

- Database: SQL Server, PostgreSQL, MySQL

- Security & Compliance

- OWASP best practices.

- SSL/TLS encryption.

- GDPR & PCI Compliance for secure Travel & EdTech applications

- Deployment Tools

- Kubernetes (AWS)

- How do you assign tasks within your team and ensure effective communication for smooth collaboration?

- Agile approach to assign tasks and break projects into sprints, assigning tasks based on skills, workload, and priority.

- Jira to track progress, and Microsoft Teams for communication.

- Daily stand-up meetings and weekly sprint reviews.

- GitHub for version control.

- What is the biggest challenge your team and you have faced while managing or developing projects, and how were they overcome?

- “just-one-more” requests by clients: Mid-project additions that weren’t in the original project. Solution: We don’t add new feature mid way project until extra fees is added, we charge hourly extra.

- Unfamiliar technical roadblocks: a new payment SDK, an emerging framework, or third-party integration quirks. Solution: Technical roadblocks were solved by reading the documentation.

- If a project encounters delays, how does your team handle them?

- First, we figure out why there is delay, like did someone get stuck on a bug.

We call or message the client so they know what’s going on and we apologize by saying it may take couple extra days to complete. We stay up late hours and get to work early during delay days(8am -8pm).

- Has your team ever experienced conflicts with clients regarding project scope, deadlines, or expectations? If so, how were they resolved?

- Yes, we have encountered conflicts with clients. To resolve them:

- Have meeting with client, explain what’s actually feasible within our current time and resources.

- Reprioritize the must-haves features together and agree on a new deadline that works for both sides.

- What are the skills essential for someone looking to work in your company?

- Essential Skills:

- Technical Proficiency – Knowledge of C#, .NET, React, Node.js, PHP, and cloud platforms (AWS, Azure)

- Agile Mindset – Ability to work in Scrum/Kanban environments with Jira

- Problem-Solving & Adaptability – Ability to troubleshoot and adapt to evolving project needs

- Strong English – Speaking English fluently.

# CONCLUSION

Overall, the visit offered a comprehensive understanding of how a professional software development company handles complex real-world projects efficiently, maintains quality standards, and fosters a collaborative work environment. This experience was highly beneficial in bridging the gap between theoretical knowledge and industry practices.